Course Title: Software Project Management

Course No. : 	ICT Ed 537  				 Nature of course: Theoretical + Practical

Level: M.Ed.						 Credit Hour:  3 (1+2)

Semester: Third	                 	 	          	Teaching Hour: 80(16+64)

- Course Description

This course is meant for the students who major ICTE in M.Ed. from Faculty of Education Tribhuvan University. This course, Software Project Management(SPM) introduces a number of topics such as Introduction of software Project Management, Project Planning ,    Software Effort Estimation,  Project Risk Management, Human Factors and Leadership Team Organization, and Major Project (Real world project   Development). This is a practical course. Students are expected to develop the real life problem solving software project.  After accomplishing this course, students will be able to apply software project management techniques.

.

- Objectives

The overall general objectives of this course are as follows:

- To unleash basic knowledge of software project management principles

- To differentiate software projects with other kinds of projects

- To select an appropriate project development methodology (e.g. waterfall, spiral …)

- To identify project risks, monitor and track project deadlines

- To develop the skill to work in a team and conflict management.

- To Examine the software project management principles in real life scenarios

- To be able to evaluate independently a particular topic of research interest and critically analyse the issues

- Course Outlines:

| Specific Objectives | Contents | Teaching Hours |
| --- | --- | --- |
| To define the scope of software project management To distinguish between software and others types of development projects To understand some problems and concerns of software project managers To define the stages of a software project To identify the stakeholder of a project and their objectives and ways of defining the success in the meeting of these objectives . | Unit I: Introduction of software Project Management Projects and Project Characteristics Project Constraints Problems with Software Projects Software Project Failures & Major Reasons Software Project Management Project Management Framework Project Stakeholders Project Organisation Types Project Charter. | 6 |
| To produce an activity plan for the project To estimate the overall duration of the project To create a critical path and a precedence network for a project | Unit II: Project Planning Definition Planning Planning Tasks Work Breakdown Structure (WBS), Activity Planning Activity Sequencing Time Scheduling Gantt Chart PERT/CPM SQA and Test Plan Resource Plan Communication Plan Project Monitoring and Control Earned Value Analysis | 6 |
| To avoid the dangers of unrealistic estimates To understand the range of estimating methods that can be used To estimate projects using a bottom-up approach To count the function points and object points for a system To understand the COCOMO approach to developing efforts methods. | Unit III: Software Effort Estimation Software Effort Estimation Need for Software Estimation Software Estimation Process Software Estimation Techniques Expert Judgment based Estimation LOC, Function Point and Object point Analysis COCOMO cost estimation method | 6 |
| To identify the factors putting a project risk To categories and prioritize action for risk elimination and containment To quantify the likely effects of risk on project time-scales | Unit IV: Project Risk Management Risk Identification, Top 10 Software Project Risks Risk Analysis and Prioritization Risk Response Planning Risk Resolution Risk Tracking and Control | 5 |
| To identify some of the factors that influence people’s behavior in a project environment To improve group working To use the most appropriate leadership styles To take steps to reduce unnecessary stress and threats to health and safety | Unit V: Human Factors and Leadership Team Organization Motivation Communication, Handling Difficult People Leadership and health safety Conflict resolution | 7 |
| To develop the live project with real problems | Major Project | 50 |

- Instructional Techniques

The instructional techniques for this course are divided into two groups.  First group consists of general instructional techniques applicable to most of the units. The second group consists of specific instructional techniques applicable to specific units.

5.1 General Techniques

- Providing the reading materials to the students to familiarize the units.

- Lecture, question-answer, discussion, brainstorming, practical, and buzz session.

5.2 Specific Instructional Techniques

| Unit | Activity and instructional techniques | Teaching Hours (50) |
| --- | --- | --- |
| V | Develop Live project with use latest programming tools and evaluated by external Provide the supervisor to individual based project by college |  |

Note:  Specific Instructional Techniques may or may not require for each of the units mentioned in course outline.

- Evaluation

  - Evaluation (Internal Assessment and External Assessment):

| Nature of course | Internal Assessment | External Project Exam/Viva | Semester Examination | Total Marks |
| --- | --- | --- | --- | --- |
| Theory | 40% | 40% | 20% | 100% |

Note: Students must pass separately in internal assessment, external practical exam / viva and or semester examination.

  - Evaluation for Part I ( Theory)

    - Internal Evaluation  40%

Internal evaluation will be conducted by course teacher based on following activities:

- Attendance							5 points

- Participation in learning activities				5 points

- First assessment ( written assignment)				10 points

- Second assessment ( Term examination )				10 points

- Third assessment (  Internal Practical Exam/Case Study)	10 points

Total 40 points

6.2.2 External Evaluation (Final Examination) 20%

Examination Division, office of the Dean, Faculty of Education will conduct final examination at the end of semester. Objective type question (Multiple choice 10questionsx1mark) 10 marks Short answer questions (2 questions x 5 marks) 10 marks

Total 40 marks

  - Evaluation for part II (practical) 40%

| Nature of the course | Semester final examination by External Examiner | Total percent |
| --- | --- | --- |
| Practical | 100% |  |

6.3.1 Practical Examination Evaluation Scheme

- External assessment …………………………100%

- Synopsis      ……………………….  10%

- Final Live project Report     ………..20%

- Final product Demo      …………….40%

- VIVA………………………………..30%

- Recommended books and reading materials (including relevant published articles in national and international journals)

Bob Hughes and Mike Cotterell: Software Project, Management latest edition, McGraw-Hill,

Bruegge and Allen H. Dutoit (2010) Object Oriented Software Engineering – using UML, Third Edition, Prentice Hall,